Table of Contents

1.0 Executive Summary	4

The Three Operating Recommendations (0-12 Months)	4

Recommendation 1: Leadership & Organizational Foundation	4

Recommendation 2: Revenue & Market Alignment ($10M Revenue)	5

Recommendation 3: Delivery & Margin Performance (20% PM)	5

What is Required from Partners	6

Why This Plan Matters Now	6

The Next 12 Months: What Success Looks Like	7

2.0 What We Learned	8

2.1 What’s Working Across Falcon	8

2.2 The 9 Friction Points	8

Falcon Friction Points Summary	9

2.3 The 7 Findings That Matter Most	10

3.0 Strategic Plan Overview	11

The Three Recommendations	11

Recommendation 1: Leadership & Organizational Foundation	11

Recommendation 2: Revenue & Market Alignment	12

Recommendation 3: Delivery & Margin Performance	12

How to Implement the Plan Successfully	13

12-Month Success Snapshot	13

Phased Implementation Overview	13

3.1 RECOMMENDATION #1	15

Leadership & Organizational Foundation	15

ROCK 1: Corporate Structure	16

ROCK 2: Standardize Operations	18

ROCK 3: Mission, Vision & Values (MVV)	20

3.2 Recommendation #2	22

Revenue & Market Alignment	22

ROCK 1: Cross-Group Service Bundling & Marketing	23

ROCK 2 - Energy Group 2.0 (Clarity, Positioning, Integration)	25

ROCK 3 - Business Development (BD) Systemization	28

3.3 RECOMMENDATION #3	30

Delivery & Margin Performance	30

ROCK 1: Cross-Group Coordination & Scope Discipline	31

ROCK 2 Early Project Execution & Time/Process Tracking	33

ROCK 3 - Delivery Efficiency (Utilization + SOP Compliance)	35

4.0 Implementation Framework	37

4.1: 12-Month Roadmap	37

Q1: Foundation & Alignment	37

Q2 - Pilot & Test	38

Q3 - Roll Out Firm-Wide	38

Q4 - Institutionalize & Optimize	39

4.2 Partner Workload Summary (≤5% Model)	40

4.3 Other Stakeholder Workload Summary	40

4.4 Quick Wins (First 90 Days)	41

APPENDICES	42

APPENDIX A – Leadership Evolution & Executive Readiness	43

APPENDIX B – Why Partner-Led Structures Hit Limits	46

APPENDIX C – Executive Integrator & Governance Rationale	49

APPENDIX D - KPI Background & Benchmarks	53

APPENDIX E – KPI Golssary	56

APPENDIX F – Mission Vision Values	58

# 1.0 Executive Summary

Falcon Engineering is entering its next stage of growth. The firm’s strong reputation, culture of integrity, and high technical standards provide a foundation that few engineering companies achieve. At the same time, Falcon has reached a scale where the current partner-led structure, varying operational recommendations, and uneven cross-group practices are beginning to limit consistency, growth, customer experience and partner bandwidth.

The purpose of this strategic plan is to strengthen Falcon’s internal recommendations, clarify its leadership and organizational structure, and position the company for long-term, scalable growth - without adding unnecessary complexity or increasing partner workload. And, ultimately, make more money.

The plan is built around three integrated Operating Recommendations (“Recommendations”), each focused on the levers that create the greatest impact with the smallest day-to-day disruption. Collectively, the recommendations strengthen leadership readiness, align service delivery, and improve financial performance across the firm.

## The Three Operating Recommendations (0-12 Months)

### Recommendation 1: Leadership & Organizational Foundation

Falcon needs to formalize governance, standardize operations, and define its Mission, Vision, and Values (MVV) to support a future GM/COO and improve clarity across all groups. A key component of this recommendation is to choose who will lead the change and implementation until you’re ready to hire a GM/COO.

##### 12-Month Outcomes:

- Clear governance and decision-rights model

- Updated corporate structure (partner entry, exit, valuation, retirement)

- Standardized SOPs and KPI definitions across all groups

- Unified MVV communicated and embedded into hiring and reviews

- Reduced partner time spent on administrative and alignment issues

### Recommendation 2: Revenue & Market Alignment ($10M Revenue)

Falcon needs to strengthen revenue generation by clarifying all service offerings – for each group and product, repositioning the Energy group, and introducing a simple, predictable Business Development (BD) System.

Disclaimer: the successful tactical implementation of Recommendations 2 & 3 are built on the strength and timing of your ability to execute on Recommendation 1. Recommendations 2 & 3 can be implemented in isolation but will exacerbate the friction partners currently experience in day-to-day operations and in making strategic moves for growth.

##### 12-Month Outcomes:

- Consistent cross-group service messaging

- Increased cross-sell and bundled service opportunities

- “Energy 2.0” launched with clear services, pricing, and market positioning

- BD system implemented with partner + PM involvement

- Revenue path toward $10M becomes visible and predictable

### Recommendation 3: Delivery & Margin Performance (20% PM)

Falcon will improve efficiency and profitability by strengthening scope discipline, accelerating early project execution, and standardizing PM and delivery practices.

##### 12-Month Outcomes:

- Reduced rework and scope creep

- Faster early-phase execution → fewer late-phase inefficiencies

- Improved utilization and forecasting

- SOP-driven delivery rhythm across the firm

- Consistent progress toward a 20%+ profit margin

- Dashboard with relevant business and financial metrics

## What is Required from Partners

One of the most important design principles of this plan is minimal partner bandwidth. Your time and effort are best directed toward billable hours. Spending too much time on tactical implementation puts present and future revenue at risk. You are the fuel for the profitability engine.

Partner involvement is limited to ~5% of time, focused on:

- Approving key decisions (governance, MVV, Energy services, BD direction)

- Participating in short workshops to increase alignment

- Attending monthly scorecard and BD meetings (30-45 minutes)

- Reviewing pilot results and providing directional input

PMs, Admin/Finance, and/or project lead carry the operational workload.

## Why This Plan Matters Now

Falcon has the technical talent, client relationships, and cultural strength required to grow - but growth requires clearer and measurable systems.

Today:

- Groups operate differently

- Partners have limited bandwidth to create, execute, and measure strategic plans

- Absence of key metrics and

- Standard Operating Procedures (SOPs) vary by group

- Energy’s role is misunderstood and lacks clear direction

- BD is dependent on individuals and not intentional

- Margin erosion comes from preventable inefficiencies

These are not signs of weakness. They are signs of readiness for the next stage.

Implementing these Recommendations now ensures Falcon continues to grow with confidence, alignment, and operational stability - while preserving the culture and partner autonomy that make Falcon successful today.

## The Next 12 Months: What Success Looks Like

By the end of this cycle, Falcon will be increasingly prepared for the successful hiring of a GM/COO and have:

- A scalable organizational foundation

- A unified operating system (metrics + SOPs)

- Clear MVV and company direction

- Energy 2.0 defined and launched

- A working BD system with shared ownership

- Faster, more efficient project execution

- Reduced rework and clearer scope alignment

- Stronger margins trending to 20%+

- Partners focused on leadership, relationships, and technical excellence

This plan strengthens Falcon today and prepares the firm for leadership evolution tomorrow.

It ensures the business can grow, adapt, and succeed - without requiring partners to carry more operational burden.

# 2.0 What We Learned

## 2.1 What’s Working Across Falcon

Falcon has a strong operational foundation and a culture. Across partner interviews, staff surveys, and on-site observations, several strengths came through clearly:

#### 1. High Technical Standards & Reputation

Falcon consistently delivers quality engineering work. Clients trust Falcon to fix problems created by others, which is a competitive differentiator in the region.

#### 2. Strong Culture Rooted in Trust and Respect

Employees feel supported, take pride in their work, and speak highly of leadership. The culture is lived daily, not written on the wall.

#### 3. Partners Who Care About the Work and the People

Partners are involved in the technical execution of the work, are accessible, and are accountable. This hands-on approach has built loyalty and stability.

#### 4. Project Execution is Generally Reliable

Workflows from intake to delivery are familiar and consistent within each group.

#### 5. Stable Market Presence

Falcon’s long-standing relationships continue to generate steady inbound work. Even during market fluctuations, clients keep Falcon top-of-mind.

These strengths form the foundation of Falcon’s next phase of growth.

## 2.2 The 9 Friction Points

The table below reflects Falcon’s friction points as they actually exist inside the business; not as generic leadership themes, but as real operational, structural, and cultural constraints identified during assessment.

### Falcon Friction Points Summary

| Friction Point | What’s Working | Key Issues Affecting Growth |
| --- | --- | --- |
| Mission / Vision / Values | Values are lived; strong culture and pride | No formal MVV; inconsistent understanding of Falcon’s direction; culture not yet scalable |
| Revenue Generation | Strong individual profit centers; good time management | Lack of standardized metrics; dependency on inbound work; no proactive BD plan |
| Service Mix | All groups deliver quality work | Groups mostly operate independently; limited cross-selling; unclear multi-discipline workflows |
| Company Strategy | Reputation drives work; execution confidence is high | No unified strategy; no roadmap; unclear priorities; BD and Energy strategy undefined |
| Company Structures | Strong admin/finance systems; project execution framework | Unclear governance; inconsistent partner roles; no defined partner pathway; uncertain retirement/transition mechanisms |
| Company Culture | Strong employee satisfaction; leadership models values | Siloed communication; inconsistent cross-group interaction; culture depends heavily on current leaders |
| Organizational Life Cycle | Strong partner mentorship; readiness to improve | Groups running as separate businesses; unclear leadership succession; Energy requires clarity before expansion |
| Innovation & Change | Leadership open to new tools and ideas | No shared criteria for new initiatives; Energy direction unclear; risk of fragmented innovation |
| External Environment | Strong local reputation and demand | Increasing competition; evolving client expectations; need for proactive relationship management |

This table anchors the strategic plan. It shows exactly which issues matter and eliminates the conceptual overlaps from the previous draft.

## 2.3 The 7 Findings That Matter Most

After synthesizing hundreds of data points, interviews, survey insights, and operational observations, seven findings emerged as the most critical drivers of Falcon’s next stage of growth. These findings directly shape the 3 Boulders in Section 3.

#### 1. Leadership Bandwidth is Maxed

Partners are splitting their focus between technical work, people management, BD, administration, and strategic decisions. The current model is not scalable at $10M and beyond.

#### 2. Operational Systems Vary Widely Across Groups

Mechanical, Electrical, and Energy operate as separate business units with different standards, expectations, and processes. This limits efficiency and increases friction.

#### 3. Metrics and SOPs Are Not Standardized

Inconsistent tracking of utilization, realization, fee burn, and project health makes it difficult to manage performance or make data-driven decisions. Part of the challenge is limited use of Key Performance Indicators and over reliance on anecdotal project progress reports.

#### 4. Energy Group Lacks Clear Positioning

Energy is strategically important but misunderstood internally and externally. Its service mix, pricing, differentiation, and market positioning require a structured reboot.

#### 5. Cross-Group Collaboration is Underdeveloped

Partners and staff are not fully aware of what other groups do or when to involve them. This limits cross-selling, slows projects, and affects margin.

#### 6. Business Development is Passive Rather than Proactive

Falcon relies heavily on inbound work and relationships. A predictable BD system is needed to support growth, stabilize revenue, and expand presence in targeted markets.

#### 7. Margin is Lost in Coordination, Execution Timing, and Inconsistent Delivery

Most margin erosion occurs not because of technical issues, but because of:

- poor scope definition

- late or fragmented project execution

- rework

- inconsistent PM practices

- unclear utilization expectations

These are solvable and will materially impact profit.

# 3.0 Strategic Plan Overview

##### Falcon’s Three Operating Recommendations for the Next 12 Months

Falcon is entering its next major stage of growth. To operate effectively at $10M+ revenue and continue delivering high-quality engineering work, the organization requires greater clarity in leadership, stronger operational consistency, and improved revenue and margins.

This Strategic Plan establishes three Operating Recommendations (“Recommendations”) that will guide Falcon over the next 12 months. These Recommendations focus on the areas that will create the most leverage with the least burden on partners.

Each Recommendation includes targeted initiatives (“Rocks”) and is designed so partner involvement stays within ~5% of partner time.

## The Three Recommendations

### Recommendation 1: Leadership & Organizational Foundation

#### Recommendation Decision:

Falcon requires clearer governance, standardized operations, and a unified identity to scale beyond the current partner-led model.

#### 12-Month Outcomes:

- Governance and decision-rights model adopted

- Future GM/COO role defined and ready

- SOPs, metrics, and training aligned across groups

- MVV defined, aligned, and communicated internally

#### Rocks Under This Recommendation:

- Corporate Structure (Governance, Pathways, Alignment)

- Standardize Operations (Metrics, SOPs, Training)

- MVV (Mission, Vision, Values)

### Recommendation 2: Revenue & Market Alignment

#### Recommendation Decision:

Falcon must strengthen cross-group service clarity, reposition Energy, and implement a predictable BD engine to expand revenue.

#### 12-Month Outcomes:

- Cross-group service bundles adopted and promoted

- Energy 2.0 repositioned and aligned internally and externally

- BD system established with partner + PM roles defined

- Path to $10M revenue becomes visible and predictable

#### Rocks Under This Recommendation:

- Cross-Group Service Bundling & Marketing

- Energy 2.0 (Service Positioning & Clarity)

- Business Development Systemization

### Recommendation 3: Delivery & Margin Performance

#### Recommendation Decision:

Falcon must strengthen project coordination, improve early-phase execution, and ensure delivery efficiency to protect and grow margin.

#### 12-Month Outcomes:

- Reduced rework and scope creep

- Faster early-phase project velocity

- Improved utilization and delivery consistency

- Predictable project margins trending toward 20%+

#### Rocks Under This Recommendation:

- Cross-Group Coordination & Scope Discipline

- Early Project Execution & Time/Process Tracking

- Delivery Efficiency (Utilization + SOP Compliance)

## How to Implement the Plan Successfully

#### Partner Time Requirement: ~5%

Partners engage primarily in:

- decision-making

- reviews and alignment

- attending key workshops or quarterly reviews

#### Core Implementation Work Occurs Through:

- Project Managers (SOPs, coordination, early execution rhythm)

- Administration & Finance (metrics, dashboards, reporting)

- JIRAH (facilitation, tools, system design, training, and support)

This ensures change is practical and achievable without overloading partners.

### 12-Month Success Snapshot

If Falcon implements these Recommendations, the firm will achieve:

- A scalable leadership model ready for growth

- SOP-driven consistency across groups

- Clear revenue pathways and Energy 2.0 clarity

- Stronger BD rhythm and cross-sell activity

- Faster and more efficient project execution

- Improved margin performance and reduced rework

- A unified MVV integrated into operations

- Better partner bandwidth and reduced decision fatigue

### Phased Implementation Overview

#### Q1 - Build the Foundation

- Governance + MVV alignment

- KPI Glossary v1

- SOP drafts + Mechanical pilot prep

- Energy 2.0 discovery

- Cross-group capability sessions

#### Q2 - Pilot and Test

- SOP + metrics pilot in Mechanical

- BD cadence pilot

- Cross-sell materials testing

- Energy service/pricing pilot

#### Q3 - Roll Out Firm-Wide

- SOP rollout across all groups

- BD system rollout

- Energy 2.0 launch

- Early-execution workflows implemented

#### Q4 - Institutionalize

- Executive Scorecard operational

- Utilization & delivery rhythm stabilized

- MVV integrated across touchpoints

- GM/COO readiness completed

## 3.1 RECOMMENDATION #1

### Leadership & Organizational Foundation

Falcon’s partners have built a strong, trusted, and respected engineering firm. The next phase of growth requires clearer internal structure, more consistent operations, and alignment on the company’s direction so the business can scale without increasing partner strain.

Recommendation 1 establishes Falcon’s organizational foundation for the next decade - governance, operations, and identity. These elements ensure Falcon remains strong, cohesive, and aligned as leadership evolves and the company grows.

#### Recommendation Decision

Falcon will formalize its governance, unify its operating system (metrics + SOPs), and define its Mission, Vision, and Values to support a future GM/COO and ensure consistent leadership, communication, and operations across all groups.]

#### What Success Looks Like in 12 Months

Falcon will have:

- A clear, documented governance and decision-rights structure

- A defined GM/COO role profile ready for future hire

- Standardized metrics and SOPs used consistently across all groups

- Unified MVV communicated and integrated into culture and operations

- A clear pathway for future partners (entry, exit, retirement, equity clarity)

- Reduced partner workload on administration and coordination

#### Recommendation 1 Contains Three Rocks

- Corporate Structure (Governance, Pathways, Alignment)

- Standardize Operations (Metrics, SOPs, Training)

- Mission, Vision, Values (MVV)

### ROCK 1: Corporate Structure

Governance, Pathways, Alignment

#### 1. What Problem This Rock Solves

Falcon’s ownership and governance model is not documented clearly, applied consistently, or aligned with the next stage of growth. This creates friction around:

- partner retirement

- share valuation

- onboarding new partners

- decision rights

- future leadership roles

Without clarity, leadership transitions become unpredictable and emotionally charged.

This Rock removes the ambiguity.

#### 2. What Success Looks Like

- A clear governance model with decision-rights alignment

- Standardized internal share valuation

- Defined partner entry and exit pathways

- Updated Shareholders Agreement reflecting current reality

- Structure ready for a GM/COO role

#### 3. Why This Rock Matters

A well-structured partnership reduces friction, improves partner alignment, creates confidence for future leaders, and prepares the business for scalable professional leadership. It also frees partners from recurring administrative debates so they can focus on clients, staff, and strategy.

#### 4. Actions to Implement (0-12 Months)

##### Part A - Governance & Share Structure (0-6 Months)

- Define governance model and decision rights

- Create standardized internal share valuation formula

- Set retirement/exit structure with 3-year payout model

- Establish the Right of First Refusal (ROFR) sequence:

  - Existing partners

  - Corporation

  - New shares (75% approval)

- Allow issuance of new shares when strategically required

##### Part B - Entry & Exit Pathways (3-9 Months)

- Define partner entry criteria (competency, culture, BD Targets, leadership behaviors)

- Document partner pathway and communicate to senior staff

- Establish approval thresholds and communication expectations

##### Part C - Financial Structure (6-12 Months)

- Discuss shareholder loans (pro/con and rationale):

  - Option A: Pay out via profits

  - Option B: Convert to share capital

    - Update Shareholders Agreement and governance documentation

  - Option C: Status quo

#### 5. Partner Commitments (≤5% Time)

- Attend governance alignment sessions

- Approve valuation model

- Approve partner pathway

- Review updated shareholder documents

#### 6. Project Lead Responsibilities

Draft governance model

- Facilitate workshops

- Produce share valuation tools

- Prepare documentation

- Coordinate legal/accounting inputs

#### 7. Scorecard

- Governance Charter approved

- Share valuation model finalized

- Updated Shareholders Agreement drafted

- Partner pathway published

- GM/COO readiness complete

#### 8. Risks & Dependencies

- Requires partner alignment and open dialogue

- Emotional history around equity

- Must coordinate with operations and leadership systems

### ROCK 2: Standardize Operations

Metrics, SOPs, Training

#### 1. What Problem This Rock Solves

Falcon’s groups operate using different metrics, definitions, SOPs, training processes, and reporting rhythms. This causes inefficiency, makes firm-wide performance unclear, and limits accountability. Consider that improved timelines for project completion plus accountability equals more revenue and profitability.

#### 2. What Success Looks Like

- One standardized operating system across Mechanical, Electrical, Energy, and any other future group (e.g. civil engineering)

- A single KPI Glossary used across the firm

- SOPs for project setup, time entry, and reporting

- PM training improved and consistent

- Firm-wide dashboards and Executive Scorecard active monthly

#### 3. Why This Rock Matters

Standardization ensures:

- profitability

- efficiency

- fewer write-downs

- clarity around workload and capacity

- consistent expectations

- foundation for long-term margin growth

- easier onboarding and development

- better forecasting and decision-making

This is the backbone of Falcon’s future operational model.

#### 4. Actions to Implement (0-12 Months)

##### Part A - Define & Align (0-6 Months)

- Create Falcon KPI Glossary v1

- Draft SOPs

  - Working with you team/staff to record and map project setup, time entry, monthly reporting and other processes

- Build training one-pagers

- Establish documentation library

##### Part B - Pilot & Test (3-9 Months)

- Run Mechanical pilot

- Test dashboards and SOPs in real workflow

- Host monthly metrics review sessions

- Adjust SOPs based on PM + partner feedback

##### Part C - Institutionalize (6-12 Months)

- Roll SOPs firm-wide

- Launch Executive Scorecard

- Add SOP compliance into PM reviews

- Conduct quarterly training sessions

#### 5. Partner Commitments (≤5% Time)

- Approve KPI definitions

- Attend pilot feedback meetings

- Review Mechanical pilot results

- Participate in quarterly scorecard reviews

#### 6. Project Lead Responsibilities

- Build tools, dashboards, SOPs

- Facilitate PM training

- Maintain documentation

- Support implementation, accountability and adoption

#### 7. Scorecard

- KPI Glossary v1 approved

- SOP adoption rate

- Time entry compliance

- Increased realization and margin

- Reduced SOP deviations

#### 8. Risks & Dependencies

- Data discipline required

- Must be simple for adoption

- Requires PM engagement

### ROCK 3: Mission, Vision & Values (MVV)

#### 1. What Problem This Rock Solves

Falcon’s identity is strong but undocumented. As the team grows, the culture becomes harder to maintain without clear statements guiding behavior, communication, and leadership.

#### 2. What Success Looks Like

- MVV fully defined and partner-aligned

- MVV communicated clearly to staff

- MVV integrated into hiring, onboarding, review processes

- MVV referenced consistently in leadership rhythms

- 75%+ staff able to articulate MVV

#### 3. Why This Rock Matters

MVV creates:

- shared direction

- cultural consistency

- alignment during growth

- clarity for new leaders

- a sense of purpose for staff

- unified external messaging

This prevents cultural drift as the company evolves.

#### 4. Actions to Implement (0-12 Months)

##### Part A - Define & Align (0-6 Months)

- Facilitate MVV workshop

- Draft MVV v1

- Create “values in action”

##### Part B - Roll Out (3-9 Months)

- Present MVV to staff

- Group-level interpretation sessions

- Build MVV materials (posters, onboarding slide)

##### Part C - Institutionalize (6-12 Months)

- Embed MVV into hiring + performance reviews

- Quarterly values recognition

- Use MVV in leadership & partner meetings

#### 5. Partner Commitments (≤5% Time)

- Attend MVV workshop

- Approve final MVV

- Communicate MVV consistently in daily work

#### 6. Project Lead Responsibilities

- Facilitate workshop

- Draft MVV

- Build collateral

- Support implementation in systems

#### 7. Scorecard

- MVV approved and published

- MVV embedded in hiring

- MVV referenced in reviews and meetings

- Staff MVV awareness ≥ 75%

#### 8. Risks & Dependencies

- MVV must remain authentic

- Requires visible partner modeling

- Needs reinforcement to avoid “poster exercise”

## 3.2 Recommendation #2

### Revenue & Market Alignment

Falcon’s current revenue of ~$8.5M is strong for the firm’s size, but several constraints limit growth: inconsistent marketing of services, unclear Energy positioning, limited cross-group awareness, and a reactive BD model.

Recommendation 2 focuses on strengthening Falcon’s revenue engine - not by adding significant workload or expanding aggressively, but by clarifying services, improving cross-group collaboration, and building a predictable business development rhythm.

#### Recommendation Decision

Falcon will synchronize its service offerings across groups, clarify Energy’s market position, and introduce a simple, consistent BD system to reach $10M in revenue without increasing partner burnout.

#### What Success Looks Like in 12 Months

Falcon will have:

- Clear, consistent service messaging across Mechanical, Electrical, Energy, and All Other

- Cross-sell and bundled services integrated into proposals and BD

- Energy group repositioned with defined services, pricing, and a clear “when to involve Energy” framework

- A functional BD system with shared ownership across partners and PMs

- Visible, predictable revenue path approaching or exceeding $10M

- Stronger partner alignment around growth priorities

#### Recommendation 2 Contains Three Rocks

- Cross-Group Service Bundling & Marketing

- Energy Group 2.0 (Clarity, Positioning, and Integration)

- Business Development (BD) Systemization

### ROCK 1: Cross-Group Service Bundling & Marketing

#### 1. What Problem This Rock Solves

Falcon’s clients - and many staff - do not fully understand the breadth of Falcon’s services. Groups operate independently, leading to missed cross-sell opportunities and inconsistent proposals.

Without clear communication and intentional bundling of services:

- Mechanical clients don’t access Electrical or Energy

- Electrical clients don’t know Mechanical capabilities

- Energy is often overlooked entirely

- Proposals miss multi-discipline value

- Partners aren’t always aware when to involve other groups

This directly limits revenue and profitability.

#### 2. What Success Looks Like

- All groups clearly understand each other’s services

- Clients receive consistent, full-service messaging

- Cross-selling increases without needing new clients

- Proposal templates consistently include all service lines

- Staff know when and why to involve each group

#### 3. Why This Rock Matters

This is one of the highest-leverage revenue levers Falcon has - a way to grow without increasing overhead. Falcon has multi-discipline expertise. The problem is visibility, not capability.

Improving cross-group clarity alone could contribute hundreds of thousands in additional revenue.

#### 4. Actions to Implement (0-12 Months)

##### Part A - Define & Align (0-6 Months)

- Create “Falcon Service Line Overview”

- Build internal cross-sell reference sheet

- Conduct partner capability exchanges (“What we do + when to involve us”)

- Update proposal templates to include all services

- Prepare client-facing capability summaries

##### Part B - Pilot & Test (3-9 Months)

- Pilot cross-discipline proposals with top accounts

- Test messaging with 10 key clients

- Track early cross-sell referrals

- Adjust messaging based on feedback

##### Part C - Institutionalize (6-12 Months)

- Add bundling prompts into PM workflows

- Require service bundling in major proposals

- Quarterly “Falcon Services Showcase” sessions internally

- Launch lightweight external marketing campaign

#### 5. Partner Commitments (≤5% Time)

- Attend internal capability sessions

- Review service bundles and proposal updates

- Approve messaging

- Participate in quarterly service discussions

#### 6. Project Lead Responsibilities

- Build service line documentation

- Update templates and tools

- Facilitate training

- Support marketing development and rollout

#### 7. Scorecard

- % of proposals that include bundled services

- Number of cross-group referrals

- Revenue from cross-sell opportunities

- Client awareness survey feedback

#### 8. Risks & Dependencies

- Requires adoption across all groups

- Messaging must be consistent

- PMs must know when to involve other groups

### ROCK 2 - Energy Group 2.0 (Clarity, Positioning, Integration)

#### 1. What Problem This Rock Solves

Energy is strategically important but misunderstood by partners, staff, and clients alike. There is:

- no consistent service list

- unclear pricing

- inconsistent BD messaging

- overlap with Mechanical

- limited internal referrals

- unclear market positioning

- uncertainty around future direction

This reduces revenue potential and causes friction.

#### 2. What Success Looks Like

- Clear service offering (core + optional)

- Defined pricing and proposal structure

- Internal clarity on when to involve Energy

- Updated external messaging

- Stronger alignment between Mechanical, Electrical, and Energy

- Improved confidence in Energy’s position in the firm

#### 3. Why This Rock Matters

Energy has significant strategic and financial potential - but only if:

- its services are clearly defined,

- its messaging is crisp, and

- partners know when and why to bring Energy into a project.

This Rock provides the “1.0 reboot” needed before any expansion or scaling.

#### 4. Actions to Implement (0-12 Months)

##### Part A - Assess & Clarify (0-6 Months)

- Conduct market analysis

- Define Energy’s core services + optional offerings

- Establish pricing guidelines

- Develop Energy proposal templates

- Facilitate “When to involve Energy” workshop

##### Part B - Pilot & Test (3-9 Months)

- Test messaging with select clients

- Pilot updated pricing

- Refine proposal template

- Begin bundling Energy into Mechanical/Electrical proposals

##### Part C - Institutionalize (6-12 Months)

- Launch Energy 2.0 package

- Update website + marketing materials

- Integrate Energy into cross-sell dashboards

- Train PMs and staff on new service model

#### 5. Partner Commitments (≤5% Time)

- Attend Energy alignment meeting

- Approve service/pricing list

- Participate in early bundling tests

- Support positioning of Energy with clients

#### 6. Project Lead Responsibilities

- Lead analysis and framing

- Build templates and tools

- Support messaging and rollout

- Document and maintain Energy 2.0 materials

#### 7. Scorecard

- Increase in Energy revenue

- Partner clarity (“When do we involve Energy?”)

- Consistent pricing used across proposals

- Client feedback on Energy positioning

- Cross-sell involving Energy

#### 8. Risks & Dependencies

- Must coordinate with bundling (Rock 1)

- Energy workload and staffing must match new direction

- Market clarity required before expansion

### ROCK 3 - Business Development (BD) Systemization

#### 1. What Problem This Rock Solves

Falcon’s BD is largely reactive and dependent on individual partner behavior. There is no unified:

- tracking system

- meeting rhythm

- accountability structure

- shared targets

- key account strategy

This creates inconsistent revenue flow and limits predictable growth.

#### 2. What Success Looks Like

- BD system with weekly/monthly cadence

- Shared BD roles for partners + PMs

- Clear tracking of proposals, BD conversations, and cross-sell opportunities

- Consistent client follow-up

- Simple CRM or Google Sheets system that everyone uses

- Better win rates, better forecasting

#### 3. Why This Rock Matters

Proactive BD is required to reach $10M+ revenue sustainably.
 This Rock creates a system that:

- spreads BD responsibility

- reduces partner burnout

- improves revenue stability

- increases opportunities across groups

#### 4. Actions to Implement (0-12 Months)

##### Part A - Build Foundation (0-6 Months)

- Select BD tracking tool

- Identify top 20 revenue accounts

- Assign partner/PM ownership for each

- Create BD activity + monthly meeting cadence

- Define BD expectations across roles

##### Part B - Pilot & Test (3-9 Months)

- Pilot BD cadence with Mechanical

- Track proposals, follow-ups, BD conversations

- Test key account strategies

- Integrate BD metrics into scorecard

##### Part C - Institutionalize (6-12 Months)

- Roll out BD system to full firm

- Train PMs on BD fundamentals

- Implement go/no-go proposal process

- Develop Falcon differentiation messaging

- Quarterly BD reviews

#### 5. Partner Commitments (≤5% Time)

- Attend monthly BD meeting

- Participate in key account strategy

- Support cross-sell and follow-up

- Review BD tracking dashboard

#### 6. Project Lead Responsibilities

- Build BD system

- Maintain trackers

- Facilitate BD meetings

- Support messaging + training

#### 7. Scorecard

- CRM/BD tool adopted

- Monthly BD cadence active, increase in proposals submitted

- Higher win rates

- Revenue from top accounts

#### 8. Risks & Dependencies

- Requires consistent participation

- Must align with Energy 2.0 and service bundling

- Data entry discipline required

## 3.3 RECOMMENDATION #3

### Delivery & Margin Performance

Falcon consistently delivers high-quality engineering work - but margin performance varies, and preventable inefficiencies are eroding profitability. The goal isn’t to work harder or bill more hours; it’s to deliver smarter, reduce rework, and increase execution efficiency. After successful implementation each successful bid delivers exponentially more revenue and profit.

Margin in engineering firms is won or lost through:

- scope clarity

- early-phase execution

- coordination between groups

- PM discipline

- utilization consistency

- SOP adherence

Recommendation 3 strengthens the firm’s delivery engine to consistently achieve a 20%+ profit margin.

#### Recommendation Decision

Falcon will formalize execution practices across all groups by improving scope discipline, accelerating early-phase project execution, and standardizing delivery expectations across PMs and designers.

#### What Success Looks Like in 12 Months

Falcon will have:

- Reduced rework and scope creep

- Faster, more efficient early-phase project execution

- Clearer expectations between Mechanical, Electrical, and Energy

- Predictable utilization targets by role

- Consistent SOP usage across project delivery

- Stronger PM forecasting and fee management

- Improved visibility into project health and margin

Margin improvement becomes systemic, not effort based.

#### Recommendation 3 Contains Three Rocks

- Cross-Group Coordination & Scope Discipline

- Early Project Execution & Time/Process Tracking

- Delivery Efficiency (Utilization + SOP Compliance)

### ROCK 1: Cross-Group Coordination & Scope Discipline

#### 1. What Problem This Rock Solves

Projects frequently start with:

- unclear expectations

- inconsistent assumptions between groups

- poor scope documentation

- gaps in kickoff communication

These lead to:

- scope creep

- rework

- avoidable write-downs

- timeline delays

- margin erosion

This Rock creates structure around kickoff, handoff, and cross-group alignment.

#### 2. What Success Looks Like

- Every project starts with clear scope + expectations

- Kickoff checklists are used consistently

- All groups understand what each other needs to succeed

- Cross-group handoffs are predictable and standardized

- Rework and scope creep decrease

#### 3. Why This Rock Matters

Falcon’s multi-disciplinary model only works profitably if teams coordinate early. An hour spent earlier on a project will save multiple hours later.

This Rock is the most direct driver of margin protection.

#### 4. Actions to Implement (0-12 Months)

##### Part A - Define & Align (0-6 Months)

Develop cross-group scope checklist

Build kickoff meeting checklist

Create standard handoff processes between Mechanical, Electrical, and Energy

Establish scope documentation standards

Facilitate cross-group alignment workshops

##### Part B - Pilot & Test (3-9 Months)

- Pilot kickoff/handoff process in Mechanical + Electrical

- Test shared folder/project setup template

- Track scope creep, rework, handoff issues

- Refine tools based on pilot feedback

##### Part C - Institutionalize (6-12 Months)

- Mandatory kickoff for multi-discipline projects

- Integrate scope checklist into proposal templates

- Use checklists in PM workflows

- Quarterly coordination reviews

#### 5. Partner Commitments (≤5% Time)

- Approve checklists/processes

- Attend cross-group workshop

- Participate in 1-2 pilot reviews

#### 6. Project Lead Responsibilities

- Build tools and templates

- Facilitate workshops

- Support rollout and training

- Monitor metrics

#### 7. Scorecard

- Reduction in rework hours

- Reduction in scope creep incidents

- % of projects using kickoff checklist

- Partner survey on cross-group coordination

- Margin improvement quarter-over-quarter

#### 8. Risks & Dependencies

- Must be simple to adopt

- Requires consistent PM participation

- Coordination adds front-end time (but saves more later)

### ROCK 2 Early Project Execution & Time/Process Tracking

#### 1. What Problem This Rock Solves

Projects lose significant efficiency when:

- work drags into late phases

- PMs switch tasks constantly

- designers return to stale projects

- critical tasks are postponed

- information has to be re-learned

This Rock combats project drag, one of the largest hidden margin killers.

#### 2. What Success Looks Like

- Critical work is front-loaded early

- Projects move quickly in the first 10-14 days

- Less re-learning when reopening projects

- Clear early-execution expectations for PMs and designers

- Improved project velocity and realization

#### 3. Why This Rock Matters

Fragmented, stop-and-start project work costs the firm thousands in inefficiency. Accelerating early progress reduces total hours required and improves client satisfaction.

It’s margin protection through disciplined execution.

#### 4. Actions to Implement (0-12 Months)

##### Part A - Define & Align (0-6 Months)

- Introduce “front-load critical tasks” approach

- Train PMs on sprint-based project execution

- Create shared project “needs lists”

- Build early-phase checklists

- Align time entry with early milestones

##### Part B - Pilot & Test (3-9 Months)

- Pilot sprint execution in Mechanical + Energy

- Track early hours vs. late hours

- Measure re-learning time

- Refine sprint cadence

##### Part C - Institutionalize (6-12 Months)

- Roll out firm-wide

- Integrate early execution milestones into SOPs.

- Connect needs lists to kickoff process

- Add early-execution dashboards to PM toolkit

#### 5. Partner Commitments (≤5% Time)

- Approve sprint model

- Participate in pilot reviews

- Support early-execution expectations with teams

#### 6. Project Lead Responsibilities

- Build checklists + templates

- Facilitate PM training

- Monitor pilot metrics

- Support integration into SOPs

#### 7. Scorecard

- Increase in early-phase hours completed in first 14 days

- Reduction in late-phase rework

- Increased project velocity metrics

- Improved PM forecasting accuracy

- Reduced task-switching time

#### 8. Risks & Dependencies

- Scheduling bandwidth issues

- Client-driven scope changes early in projects

- Must avoid over-loading teams

### ROCK 3 - Delivery Efficiency (Utilization + SOP Compliance)

#### 1. What Problem This Rock Solves

Uneven utilization, inconsistent SOP adoption, and variable PM practices cause unpredictable margins and unnecessary write-downs. Falcon lacks a unified delivery framework.

#### 2. What Success Looks Like

- Clear utilization expectations by role

- SOPs for project setup and delivery followed consistently

- PMs forecasting fee burn effectively

- Weekly project health rhythm in place

- Fewer write-downs and improved gross margin

#### 3. Why This Rock Matters

Margin is built from thousands of small decisions made by PMs and designers. A standardized delivery system ensures projects run predictably across all groups.

#### 4. Actions to Implement (0-12 Months)

##### Part A - Define & Align (0-6 Months)

- Set utilization expectations

- Train PMs on forecasting + fee burn

- Strengthen project setup SOPs

- Reinforce time entry discipline

- Establish weekly project health meetings

##### Part B - Pilot & Test (3-9 Months)

- Pilot SOP compliance in Mechanical

- Track utilization and margin trends

- Implement early-margin dashboard

- Provide PM coaching

##### Part C - Institutionalize (6-12 Months)

- Roll SOPs firm-wide

- Add utilization metrics to performance reviews

- Train PMs quarterly

- Add margin targets to scorecard

#### 5. Partner Commitments (≤5% Time)

- Approve utilization expectations

- Participate in pilot feedback sessions

- Attend quarterly PM performance reviews

#### 6. Project Lead Responsibilities

- Build dashboards

- Train PMs

- Monitor SOP compliance

- Support margin/trend reporting

#### 7. Scorecard

- Utilization targets met

- Reduction in write-downs

- Margin trending toward 20%+

- SOP compliance rate

- % of projects with weekly health check

#### 8. Risks & Dependencies

- Requires PM discipline

- Requires accurate time entry

- Must balance utilization with burnout prevention

# 4.0 Implementation Framework

Falcon’s strategic plan is designed to be executed with minimal partner bandwidth, clear sequencing, and strong support from PMs, Admin/Finance, and JIRAH. This section outlines how the plan is implemented, who does the work, and when each major activity occurs.

The Framework ensures the next 12 months are structured, predictable, and achievable - without creating disruption to ongoing project delivery.

## 4.1: 12-Month Roadmap

A quarter-by-quarter view of how Recommendations 1-3 roll out.

This roadmap gives Falcon a single, unified visual of the next year. Each quarter represents a logical step in maturity. Foundation → Pilot → Rollout → Institutionalize.

### Q1: Foundation & Alignment

#### Recommendation 1 (Leadership & Foundation)

- Governance & decision-rights alignment

- Draft internal share valuation

- MVV partner workshop

- KPI Glossary v1

- SOP v1 drafts (time entry, setup, reporting)

#### Recommendation 2 (Revenue & Market Alignment)

- Cross-group service overview

- Energy 2.0 discovery + service list

- Identify top 20 accounts for BD

- Update proposal templates (v1)

#### Recommendation 3 (Margin & Delivery Performance)

- Scope checklist + kickoff checklist draft

- Early-execution approach defined

- Utilization expectations scoped (draft)

### Q2 - Pilot & Test

#### Recommendation 1

- Metrics + SOP pilot in Mechanical

- PM training v1

- MVV internal rollout

- Monthly scorecard reviews begin

#### Recommendation 2

- Cross-sell pilot (Mechanical ↔ Electrical ↔ Energy)

- Energy 2.0 pricing & messaging test

- BD cadence pilot (monthly BD meeting)

- Service bundling trial in proposals

#### Recommendation 3

- Kickoff + handoff pilot

- Sprint execution pilot (Mechanical + Energy)

- Track early execution vs. late hours

- Early-margin dashboard pilot

### Q3 - Roll Out Firm-Wide

#### Recommendation 1

- SOP rollout across all groups

- Executive Scorecard adopted

- Quarterly PM training

#### Recommendation 2

- Energy 2.0 full launch

- BD system rollout across all groups

- Service bundling integrated into all major proposals

- Cross-sell dashboards launched

#### Recommendation 3

- Early-execution milestones embedded into SOPs

- Weekly project health rhythm

- Utilization integration into performance reviews

### Q4 - Institutionalize & Optimize

#### Recommendation 1

- Updated Shareholders Agreement draft complete

- Governance + GM/COO readiness completed

- MVV embedded into hiring + reviews

#### Recommendation 2

- BD review cycle (quarterly)

- Cross-sell revenue targets set for next year

- Energy 2.0 evaluation and next-step planning

#### Recommendation 3

- SOP compliance normalized

- Margin trending toward 20%+

- Rework + scope creep audits quarterly

- Refinements to kickoff, early execution, PM tools

## 4.2 Partner Workload Summary (≤5% Model)

The ≤5% Model necessitates selecting a Project Lead who will drive all the aforementioned tasks. A shared accountability and responsibility model driven by the Partners or a partner has the potential to decrease revenues as you take time away from billable hours.

#### Strategic Decisions

- Governance model approval

- Share valuation approval

- MVV alignment + sign-off

- Energy 2.0 service/pricing approval

#### Participation in Key Meetings

- Monthly Executive Scorecard (30-45 mins)

- Monthly BD meeting (if assigned to major accounts)

- Quarterly review sessions (60-90 mins)

#### Light Engagement in Pilots

- Reviewing pilot findings

- Providing feedback on templates (scope, SOPs, BD, Energy)

#### Leadership Modeling

- Reinforcing MVV

- Supporting cross-group collaboration

- Backing early-execution expectations

## 4.3 Other Stakeholder Workload Summary

#### Admin/Finance Responsibilities

- KPI tracking

- Dashboard updates

- Documentation management

- Support for SOP compliance

- BD tracker maintenance

#### Project Lead Responsibilities (Heavy Lift)

- Build SOPs, dashboards, templates

- Facilitate governance, MVV, and Energy sessions

- Train PMs and group leads

- Kickoff checklists

- Support BD rollout

- Monitor metrics + scorecard

- Maintain implementation timeline

## 4.4 Quick Wins (First 90 Days)

Quick Wins build momentum, demonstrate early progress, and reduce skepticism. These require very little partner time but create immediate clarity.

#### Within 30 Days

- Governance decision-rights matrix drafted

- KPI Glossary v1 completed

- Kickoff & scope checklist draft prepared

#### Within 60 Days

- Energy service discovery completed

- First BD cadence meeting completed

- Cross-group service overview published

- BD tracker created + top 20 accounts assigned

- Service bundling added to proposal templates

- Early-execution workflow templates drafted

- Executive Scorecard v1 reviewed by partners

#### Within 90 Days

- Draft SOPs (time entry, setup, reporting) created

- Cross-group capability sessions held

- Mechanical kickoff/handoff pilot in full motion

- Energy 2.0 messaging drafted

# APPENDICES

# APPENDIX A

Leadership Evolution & Executive Readiness

## Purpose

To provide Falcon with a concise, factual reference on how engineering firms typically evolve their leadership structure as they grow, and why Falcon is entering the stage where more formal leadership systems become necessary.

### 1. Typical Leadership Progression in Engineering Firms

As engineering firms scale, the leadership model evolves from founder-driven to professionally managed. This progression is widely documented across AEC firms.

| Role | Primary Function | Typical Firm Size |
| --- | --- | --- |
| General Manager (GM) | Daily operations, workflow oversight, basic systemization | 25-60 staff / $8-15M revenue |
| Chief Operating Officer (COO) | Cross-group alignment, budgets, HR, performance systems | 40-100 staff / $10-25M revenue |
| Chief Executive Officer (CEO) | Vision, culture, company performance, leadership team management | 100+ staff / $20M+ revenue |

Key Insight:

Falcon sits directly in the GM/COO readiness zone, based on size, revenue, and operational complexity.

### 2. Indicators That a Firm Is Ready for Professional Leadership

Across the AEC industry, firms typically transition earlier when they experience:

#### Structural / Operational Indicators

- High partner workload across technical + management duties

- Inconsistent systems across groups

- Increasing coordination complexity

- Time spent “translating” between groups or correcting misalignment

#### Organizational Indicators

- No single point of accountability for operations

- Decisions requiring full consensus cause drag

- Senior staff unclear about advancement pathways

- Multiple groups operating as separate businesses

#### Strategic Indicators

- Growth goals beyond what founders alone can manage

- Interest in preparing for succession or ownership transition

- Increasing demand from clients for more formalized communication, QA/QC, or management structure

Falcon displays all nine of these indicators today.

### 3. Why Falcon Specifically Is at the Inflection Point

#### a. Revenue and Complexity Are Increasing

Falcon operates at $8.5M+ revenue with three technical groups, each with its own workflows, standards, and priorities. This creates natural strain on the partner-led model.

#### b. Partners Are Balancing Execution and Management

Interviews consistently showed that partners are covering:

- technical oversight

- staff management

- BD

- HR

- operational fixes

- cross-group coordination

This is not scalable.

#### c. Inconsistency Across Groups Is Growing

Mechanical, Electrical, and Energy operate differently. This reduces efficiency and impacts margin.

#### d. Staff Expect Clearer Direction and Pathways

High-performing staff want clarity on:

- how decisions are made,

- how they advance, and

- what the long-term vision is.

#### e. Falcon Needs Repeatable Systems to Support Future Leadership

A GM or COO cannot succeed unless governance, decision rights, and operational processes are well defined.

### 4. Research Benchmarks Supporting This Evolution

#### Industry Data (Condensed & Relevant)

- 76% of firms above $20M operate under a non-founder CEO/Managing Director (Hinge).

- Productivity drops 20-30% in firms above ~50 staff without centralized leadership (Harvard Business Review).

- COOs typically appear between 40-100 staff or $10-25M revenue (AEC Advisors).

- Firms with clear leadership structures outperform peers by 25%+ revenue growth (McKinsey).

#### Falcon’s Position

Falcon’s revenue, complexity, and organizational structure place it firmly within the standard thresholds for professional leadership readiness.

### 5. What “Executive Readiness” Means for Falcon

#### It does not mean:

- hiring a CEO immediately

- partners losing control

- major organizational disruption

#### It does mean:

- preparing governance

- creating operational consistency

- documenting MVV

- standardizing decision-making

- allowing partners to focus on technical excellence + BD

Recommendation 1 is designed to create the foundation a GM/COO will need to succeed when Falcon chooses to move forward.

# APPENDIX B

Why Partner-Led Structures Hit Limits

## Purpose

To outline the structural constraints commonly seen in partner-led engineering firms and show how these directly relate to Falcon’s friction points and future growth plans.

### 1. The Nature of Partner-Led Organizations

Partner-led firms excel at:

- technical execution

- mentoring

- client relationships

- rapid decision-making in early phases

- quality control

But as firms grow, the partner-led model faces predictable challenges, largely because:

- partners remain heavily billable

- decision-making is shared across many people

- systems evolve differently in each group

- administration expands faster than leadership capacity

These create organizational drag that is difficult to see until growth slows or operational tension appears.

Falcon is experiencing several of these constraints now.

### 2. Common Limitations of Partner-Led Structures

The following constraints appear in engineering, architecture, and consulting firms when they reach Falcon’s stage:

##### 1. Diffused Accountability

If every partner is responsible for the whole company, nobody truly owns performance, rhythm, or alignment.

##### 2. Decision Bottlenecks

Consensus-driven decision-making slows expansion and operational improvements as partner numbers grow.

##### 3. Strategic Drift

Different groups optimize for their own needs rather than firm-wide priorities - not from misalignment, but lack of shared structure.

##### 4. Overextended Partners

Partners juggle technical work + management + BD + HR - making it hard to execute long-term initiatives.

##### 5. Operational Inconsistency

Different groups develop their own systems, metrics, and standards. This reduces predictability and increases rework.

##### 6. Productivity Loss at Scale

Firms above 40-60 staff often experience a 20-30% efficiency drop without centralized operational leadership (HBR, AEC Advisors).

##### 7. Unclear Advancement for Staff

High-potential team members struggle to understand how to grow because there’s no documented pathway.

##### 8. Fragmented Culture

When groups run independently, culture depends on individual partners rather than shared systems.

### 3. Why This Matters for Falcon Specifically

Falcon displays the healthy attributes of a partner-led firm - but also the growing pains:

##### Mechanical, Electrical, and Energy operate differently

→ Predictable at smaller scale, inefficient at $8-10M+.

##### Partners spend too much time in management work

→ Limits BD, coaching, and strategic thinking.

##### Staff want more clarity on direction and expectations

→ Indicates readiness for more formal leadership rhythm.

##### Operational drag is emerging from rework, handoff gaps, and varying processes

→ Direct connection to unrealized margin.

##### The partnership structure is not aligned with future leadership needs

→ A GM/COO cannot succeed without clear governance.

These are not failures - they are signals of growth.

### 4. How Recommendation 1 Addresses These Constraints

Recommendation 1 intentionally reduces friction by:

##### Governance (Rock 1)

- Creates decision clarity

- Defines partner pathways

- Supports future executive leadership

##### Standardized Operations (Rock 2)

- Replaces variability with consistency

- Improves efficiency and accountability

- Creates visibility across all groups

##### MVV (Rock 3)

- Aligns culture

- Provides common language

- Reduces dependency on individual partners

Collectively, these transform Falcon from a partner-driven firm into a scalable, professionally managed engineering business - while maintaining partner influence and culture.

# APPENDIX C

Executive Integrator & Governance Rationale

## Purpose

To clarify why Falcon must strengthen its governance and operational structure before introducing a GM/COO role, and to explain how the right structure enables executive leadership to succeed rather than conflict with partners.

### 1. What is an Executive Integrator (GM/COO)?

An Executive Integrator is a leadership role commonly adopted in engineering firms at Falcon’s size and complexity. The role focuses on:

- aligning groups

- enforcing consistent processes

- managing HR, budgets, and operations

- maintaining firm-wide accountability

- driving execution of strategic priorities

Key idea:
A GM/COO does not replace partners. They free partners to focus on technical work, BD, mentoring, and client relationships.

### 2. Why Structure Must Come First

A GM/COO can only be effective if Falcon already has:

- clear governance

- aligned decision rights

- documented expectations

- consistent operating systems

- a shared mission and values

- fair and transparent partner pathways

Without these, the GM/COO role becomes:

- unclear

- ineffective

- bypassed

- unable to make decisions

- stuck in partner disagreements

- rejected by staff due to inconsistency

This is where many engineering firms fail - they bring in executive leadership before they prepare the environment.

Falcon is choosing the smarter path: Building the foundation first.

### 3. The Four Foundations a GM/COO Needs to Succeed

#### 1. Clear Decision Rights (Governance)

The GM/COO must know:

- which decisions they own

- which decisions partners own

- which decisions require alignment

- how decisions flow between groups

This reduces bottlenecks and supports execution.

#### 2. Predictable Partner Entry/Exit Pathways

A GM/COO is responsible for:

- planning growth

- capacity allocation

- supporting staff development

- evaluating leadership potential

They cannot do this if ownership/partnership rules are unclear or inconsistent. Falcon’s updated pathways create the stability needed for leadership development.

#### 3. Consistent Operating System (SOPs + Metrics)

The GM/COO will lead:

- dashboards

- utilization forecasting

- SOP enforcement

- PM accountability

- quality and delivery expectations

This requires standardized operations, which Recommendation 1 (Rock 2) delivers.

#### 4. Unified Mission, Vision, and Values

MVV acts as the cultural “guardrails” of the business.

It gives an executive leader:

- clarity on what behaviors are expected

- a compass for decision-making

- alignment across groups

- consistency for new hires and new leaders

Without MVV, culture depends on the partners “just modeling it” - which becomes harder as the company grows.

### 4. Why Executive Leadership Amplifies (Not Reduces) Partner Influence

A common fear in engineering firms is that a GM/COO will “take over.” In reality, when the structure is set correctly:

##### Partners retain authority over:

- strategy

- culture

- relationships

- technical excellence

- major decisions

- long-term direction

##### The GM/COO takes ownership of:

- operational consistency

- coordination between groups

- execution of partner decisions

- enforcing processes partners agree to

- managing capacity, HR, and day-to-day operations

Partners gain more time, not less authority.

### 5. How This Applies to Falcon (Directly)

Falcon is in the ideal position for executive integration, because:

- partners are overextended managing daily operations

- groups operate differently and require alignment

- metrics and SOPs need central ownership

- cross-group coordination is becoming more complex

- the partnership group is growing and needs clearer governance

- Energy presents strategic opportunities that require oversight

- BD is becoming more important than ever

- partners want to remain technical and relational, not administrative

A GM/COO would strengthen Falcon’s leadership model - not replace it.

But only if the structural foundation is built first.

Recommendation 1 ensures that foundation is in place.

# APPENDIX D

KPI Background & Benchmarks

## Purpose

To provide Falcon with a clear set of key performance indicators (KPIs) commonly used in engineering firms, along with industry benchmark ranges. These metrics support consistent operational management, margin performance, BD visibility, and future executive leadership.

### 1. KPI Categories for Engineering Firms

KPIs fall into five major categories. Falcon will use all five as part of its Executive Scorecard.

#### A. Firm-Level Financial KPIs

Measure overall profitability and financial health.

- Net Profit Margin (%)

- Revenue per FTE

- Overhead Rate

- Labor / Net Multiplier

- DSO (Days Sales Outstanding)

#### B. Operating KPIs

Track internal efficiency and capacity.

- Firm-wide Utilization (%)

- Realization Rate (%)

- Backlog (6-12 months)

- Billable vs. Non-billable Ratio

#### C. Project KPIs

Measure the health, efficiency, and profitability of individual projects.

- Planned vs. Actual Fee Burn

- Hours vs. Budget

- Project Gross Margin (%)

- Schedule Status

- Change Order Count & Value

- Write-ups / Write-downs

#### D. People & Capacity KPIs

Track workload balance and staff deployment.

- Utilization per Role

- Over/Under Capacity by Team

- Overtime Usage

- Staffing Mix (junior/intermediate/senior ratio)

#### E. Business Development KPIs

Support proactive revenue generation and forecasting.

- Proposal Win Rate

- Repeat Client Revenue %

- Average Project Size

- Sales Pipeline Coverage

- BD Activity Count (calls, meetings, proposals)

- Client Satisfaction Score

### 2. Benchmark Ranges for Mid-Sized Engineering Firms (40-100 Staff)

Benchmarks provide context for target-setting. Falcon’s exact targets will be refined as metrics improve and through participation in ACEC/EFCG benchmarking.

#### Firm-Level Financial Benchmarks

- Net Profit Margin: 10-15% (20% is strong and achievable with Recommendation 3)

- Revenue per FTE: $190k-$210k

- Overhead Rate: 135%-175%

- Labor / Net Multiplier: ≥ 3.0 (break-even ~2.6-2.8)

- DSO: ≤ 60-65 days

#### Operating Benchmarks

- Utilization (firm-wide): 60-70%

- Realization: 90-95%+ (below 85% indicates pricing/scope issues)

- Backlog Coverage: 4-8 months typical

#### Project Benchmarks

- Project Gross Margin: 50-65% (varies by group)

- Change Orders: Should be tracked aggressively; high counts may indicate scope definition gaps

- Write-downs: Should be trending down quarterly

#### People & Capacity Benchmarks

- Staffing Mix:

  - 20-30% junior

  - 40-60% intermediate

  - 20-30% senior

- Overtime: Should correlate with project load, not process inefficiency

#### BD Benchmarks

- Win Rate: 40-60% typical (higher for repeat clients)

- Repeat Client Revenue: 60-80% in stable firms

- Pipeline Coverage: 2-3× target during growth periods

### 3. How KPIs Support Falcon’s 3 Recommendations

#### Recommendation 1 - Leadership & Organizational Foundation

KPIs clarify partner expectations, enforce consistency, and create visibility for governance and executive leadership.

#### Recommendation 2 - Revenue & Market Alignment

BD and pipeline metrics identify growth opportunities and measure cross-group performance.

#### Recommendation 3 - Delivery & Margin Performance

Project-level KPIs protect margin by revealing:

- rework patterns

- scope creep

- under/over staffing

- fee burn accuracy

- PM forecasting issues

Together, KPIs form the backbone of Falcon’s operating system.

# APPENDIX E

Falcon Dashboard & KPI Glossary

## Purpose

To provide clear, standardized definitions for Falcon’s core KPIs, ensuring Mechanical, Electrical, Energy, and All Other groups use the same language, same formulas, and same reporting cadence.

This glossary supports the Executive Scorecard, PM performance, margin tracking, and future GM/COO leadership.

## Example KPI Dashboard

| Financial KPI Dashboard |  |  |
| --- | --- | --- |
| Total Revenue $ | Groupal Revenues $ | Revenue per partner $ |
| Total Expenses $ | Billable Hours Expense $ | Non-billable hours expense $ |
| Net Profit Margin % | Average Partner Billable % % |  |
| Cash on Hand $ | Burn Rate $ | Run Rate $ |
| Accounts Receivable $ | Accounts Payable $ | Un-billed $ |

| Sales KPI Dashboard |  |  |
| --- | --- | --- |
| # of proposals # | # of client meeting (new) # | Total client meetings # |
| Win rate % |  |  |

| Ops KPI Dashboard |  |  |
| --- | --- | --- |
| Employee Billable time # hours | Employee non-billable time # hours | % utilization % |

FIRM-LEVEL FINANCIAL KPIs

- Net Profit Margin: % of revenue retained after all expenses.

- Revenue per Partner: Total revenue generated per full-time equivalent employee.

- Labor / Net Multiplier: Revenue earned for every $1 of direct labor cost.

- Overhead Rate: Ratio of indirect costs to direct labor.

- DSO (Days Sales Outstanding): Average number of days to collect payment.

#### OPERATING KPIs

- Utilization Rate (Firm-Wide): % of available hours spent on billable project work.

- Realization Rate: % of billable hours converted into actual billed fees.

- Backlog (6-12 Months): Value of contracted work not yet completed.

- Billable vs. Non-Billable Ratio: Proportion of billable hours relative to total hours.

#### PROJECT KPIs

- Planned vs. Actual Fee Burn: Compares estimated fee burn to actual burn.

- Hours vs. Budget: Compares planned hours to hours used.

- Project Gross Margin (%): Margin retained after direct labor costs.

- Write-Ups / Write-Downs: Increases or decreases in project fees due to scope, mistakes, or efficiency.

#### PEOPLE / CAPACITY KPIs

- Utilization by Role: Utilization measured at the role level (junior/intermediate/senior/PM).

- Over/Under Capacity by Team: Gap between workload and available staff hours.

#### BUSINESS DEVELOPMENT KPIs

- Proposal Win Rate: % of proposals won.

- BD Activity Count: Number of BD actions (meetings, calls, proposals).

# APPENDIX F

Mission, Vision, Values

## Purpose

To provide a starting point for Falcon’s formal Mission, Vision, and Values. This draft will be refined and approved during the partner workshop and then integrated into onboarding, performance, BD messaging, and daily leadership rhythms.

### 1. Mission

Short, memorable statements that express Falcon’s purpose. Choose the version that feels most authentic; final wording will be refined.

#### Option A:

We design reliable, practical engineering solutions that make projects easier for our clients.

#### Option B:

To deliver technical excellence with integrity, clarity, and professionalism on every project.

#### Option C:

To create engineering solutions that stand the test of time and earn long-term client trust.

### 2. Vision

An ambitious, future-facing statement describing where Falcon is going.

#### Option A:

To be the most trusted and collaborative engineering partner in our region, known for quality, reliability, and multidisciplinary expertise.

#### Option B:

To grow sustainably into a firm with strong leadership, unified systems, and a reputation for technical excellence and dependable delivery.

#### Option C:

To build a scalable, resilient engineering company that develops future leaders and delivers exceptional work across every discipline.

### 3. Core Values

The behaviors and principles Falcon wants all team members to model.

Final values will be chosen and worded with partners - below is a structured draft set reflecting what staff and partners already practice.

##### 1. Integrity in Every Action

We do what we say. We communicate clearly. We own our decisions.

##### 2. Technical Excellence

We take pride in our craft and deliver work that meets or exceeds expectations.

##### 3. Collaboration Over Silos

We share information, ask questions, and work across groups to support the whole company.

##### 4. Accountability & Follow-Through

We take responsibility for our work, our time, and our commitments - individually and as a team.

##### 5. Practical Solutions

We focus on what works: simple, efficient, buildable engineering.

##### 6. Respect for People

We treat colleagues and clients with professionalism, honesty, and fairness.

### 4. Values-in-Action Examples

This is the crucial part. Values mean nothing unless translated into observable behavior. These examples turn abstract values into daily expectations.

##### Integrity in Every Action

- Communicate delays early

- Confirm assumptions before proceeding

- Be transparent about challenges

##### Technical Excellence

- Ask for a peer check when uncertain

- Use checklists and SOPs consistently

- Learn from mistakes and share lessons

##### Collaboration Over Silos

- Invite other groups early

- Share project context proactively

- Support cross-discipline meetings

##### Accountability & Follow-Through

- Meet commitments reliably

- Update PMs without being asked

- Keep time entry accurate and timely

##### Practical Solutions

- Recommend cost-effective approaches

- Avoid over-design

- Explain decisions clearly to clients

##### Respect for People

- Assume good intent

- Give constructive feedback

- Acknowledge great work when you see it

### 5. How MVV Connects to the Strategic Plan

#### Recommendation 1 (Leadership & Organizational Foundation)

MVV provides alignment for decision-making, culture, and leadership transitions.

#### Recommendation 2 (Revenue & Market Alignment)

MVV clarifies what Falcon stands for, making BD and client communication more consistent.

#### Recommendation 3 (Delivery & Margin Performance)

MVV drives expectations around coordination, accountability, quality, and efficiency.

### 6. Next Steps for MVV Adoption

(Implemented through Recommendation 1 / Rock 3)

- MVV partner workshop

- Refine and approve final MVV

- Communicate MVV to staff

- Add MVV to onboarding and hiring

- Integrate MVV into performance reviews

- Recognize values-in-action quarterly